| MEETING TITLE: |  | Cordova Rd Utility Coordination – Springs Hill WSC | DATE: | 10/31/2023 |
| --- | --- | --- | --- | --- |
| ATTENDEES: |  | Deepa Elter (PD), Steven Tate (PD), David Wilder (PD), Erica Keltner (PD), Devan Montoya (SHWSC), Mike Gonzalez (SHWSC), Jill Tarski (M&W), Dennis Lozano (M&W) |  |  |
| AGENDA TOPICS: |  |  |  |  |  |
| - Introductions | - Springs Hill – Devan Montoya - Malone & Wheeler – Dennis Lozano, Jill Tarski - Pape-Dawson – Deepa Elter, Steven Tate, Erica Keltner, David Wilder |  |  |  |  |
| - Project Information | - Location and Limits - Seguin, TX - Cordova Rd from SH 46 to SH 123 - Scope: - Widening Cordova Rd from 2 lanes to 4 lanes with raised median - Realign Cordova Rd at SH 46 - Provide shared use path on north and south side of Cordova Rd - Drainage improvements throughout the project area |  |  |  |  |
| - Project Schedule | - 60% PS&E: 11/2023 - 90% PS&E: 3/2024 - 100% PS&E: 7/2025 - Letting Date: 11/2025 |  |  |  |  |
| - ROW Acquisition | - ROW is being obtained with this project |  |  |  |  |
| - Meeting Agenda | - Water line in possible conflict with proposed storm drain between STA 230+00 – STA 256+00 - What segments of water lines are active or abandoned? - Do you have rough construction depths/offsets you can provide? - Discuss easement compensability - Update on transfer of ownership |  |  |  |  |
| - Questions and Open Discussion |  |  |  |  |  |
| ACTION ITEMS: Description | - Provide missing easement documentation |  |  |  |  |

END OF MEMO